**List of Tasks**

|  |  |  |  |
| --- | --- | --- | --- |
| Action Items | Team Member | Due | Notes |
| Draw User Use Cases | EC | Feb 27, 2020 | * Login/ Register * Search resource by category * Request resource checkout * Join a resource’s waiting list * View request status |
| Draw Library Manager Use Cases | PK | Feb 27, 2020 | * Login/ register? * View a List of Checked out books and their status * Search/view a list of users * View borrowed resource by an user |
| Draw User Activity Diagram | EC | Feb 28, 2020 |  |
| Draw Library Manager Activity Diagram | PK | Feb 28, 2020 |  |
| Outline Class Diagram | EC | Mar 9, 2020 |  |
| Add Attributes to Resource | PK | Mar 9, 2020 | Including the following: Reading, Audio, Video, Book, Magazine, CD, DVD, Blueray, VideoGame |
| Coding | EC | Mar 9, 2020 | The rest (see class diagram) |
| Coding | PK | Mar 9, 2020 | Including the following: Resource, Reading, Audio, Video, Book, Magazine, CD, DVD, Blueray, VideoGame |
| Update Activity Diagram, Class Diagram | EC | Mar 10, 2020 |  |
| Wireframes | PK | Mar 17, 2020 |  |
| Searching Implementation | EC | Mart 17, 2020 |  |